Dawn Foods Corp. Ltd. | Commercial Quality Assurance

Sensory Evaluation App: Change Request

To: Application Developer

From: Commercial QA (Zeshan)

Date: 22 October 2026

# 1. Purpose

This document lists the changes required in the existing Sensory Evaluation App, which currently supports panelist scoring, a dashboard and spreadsheet export. Changes 6 and 7 are newly added and fix issues found while creating and running sessions.

| # | Change | Scope | Status |
| --- | --- | --- | --- |
| 1 | Add product categories and SKUs | New product development | Existing |
| 2 | Parameter inheritance and copy | SKU inherits category parameters; copy between categories | Existing |
| 3 | Add parent and sub parameters | Currently only removal is possible | Existing |
| 4 | Delete evaluation records | Including completed test evaluations | Existing |
| 5 | Panelist remarks and AI summary | Urdu and English; dashboard and spreadsheet | Existing |
| 6 | Session creation: show all parameters | All parents with all sub parameters selectable | NEW |
| 7 | Show assigned sample codes | Replace A, B, C with codes set by admin | NEW |

# 2. Changes Required

## Change 1: Add product categories and SKUs

- Allow the admin to create new Product Categories and SKUs from within the app, without developer help. This is needed for new product development.

## Change 2: Parameter inheritance and copying

- A SKU added to an existing category automatically inherits that category's parent and sub parameters.

- When creating a new category, the admin can copy and paste parameters from other categories.

## Change 3: Add new parent and sub parameters

- Currently parameters can only be removed. Allow the admin to add new parent parameters and new sub parameters, and edit existing ones.

## Change 4: Delete older evaluation records

- Allow the admin to delete evaluation records completely, including whole completed evaluations, because some were testing trials.

- Show a confirmation prompt before deletion.

- Deleted records must also disappear from the dashboard and spreadsheet export.

## Change 5: Panelist remarks and AI summary

- Add a remarks field after each parent parameter in the panelist proforma.

- Remarks must support both Urdu and English input and display.

- Generate an AI summary of the panelists' remarks. Show it in the dashboard verdict/conclusion section and in the spreadsheet export.

## Change 6 (NEW): Session creation must show all parent and sub parameters

Problem: When creating a session, not all sub parameters appear under their parent parameter, so the full set cannot be selected.

Required: Show every parent parameter for the selected product or SKU, and under each parent show all of its sub parameters.

- Provide checkboxes at parent and sub-parameter level.

- Selecting a parent selects all its sub parameters by default; the admin can untick individual sub parameters.

- Add Select All and Clear All options.

- Only the selected parameters appear in the panelist proforma for that session.

- Parameters added through Change 3 must also appear in this list.

Developer check: Please verify that every sub parameter is correctly linked to its parent and that no records are dropped by a filter, display limit or pagination.

## Change 7 (NEW): Show the admin-assigned sample code in the session

Problem: Panelists see generic labels (A, B, C) in the evaluation session instead of the sample codes assigned by the admin.

Required: When creating a session, the admin enters a code for each sample. That code must be shown to panelists everywhere in the session.

- Use the assigned code in the sample selector, scoring screen and remarks, and never replace it with A, B, C.

- Panelists must not see the product or SKU name, so the evaluation stays blind. Only the admin sees the code-to-product mapping.

- The same codes appear in the dashboard and spreadsheet export so results trace back to the correct sample.

- If a code is left blank, the app must ask the admin to enter one before the session can start.

- Codes must be unique within a session.

# 3. General Rules

- Parameter changes must not affect older completed or in-process evaluations. They apply only to new proformas.

- The app must continue to work on mobile devices, since panelists score on their phones.

# 4. Acceptance Checklist

- Creating a session shows all parent parameters with all their sub parameters.

- A selected subset of parameters appears correctly in the panelist proforma.

- Panelists see the admin-assigned codes, with no product names, in the session.

- Codes match across the session, dashboard and spreadsheet export.

- Older evaluations remain unchanged after any parameter edit.

- Urdu and English remarks display correctly in the app and in exports.